PROJECT BRIEF

Fine-Tuned Local Model

vs. Production RAG

Benchmark Study

Can a Fine-Tuned 7B Model Compete with Claude + RAG

on Domain-Specific CPG Knowledge?

| Owner | AI-First Consulting Inc. |
| --- | --- |
| Lead | Eduard Kakosyan |
| Classification | Internal R&D |
| Related Client | SKUFood / Ask Peter |
| Date | April 1, 2026 |
| Version | 1.0 |

# 1. Executive Summary

AI-First Consulting is currently building "Ask Peter" — an AI-powered knowledge agent for SKUFood that uses Claude (Anthropic) as its backbone with a retrieval-augmented generation (RAG) architecture. The system ingests SKUFood’s proprietary content library (newsletters, blogs, podcast transcripts, YouTube videos, webinar recordings, and presentations) and delivers context-aware answers to Canadian food and beverage SMEs on topics including retailer meetings, pricing strategy, trade show preparation, and promotion planning.

This project brief defines a parallel internal R&D initiative: using the same SKUFood content corpus to fine-tune a local 7–8B parameter model via Unsloth, then benchmarking it head-to-head against the production Ask Peter RAG system on identical queries. The central research question is straightforward: can a fine-tuned local model, trained on domain-specific content, match or approach the quality of a frontier model (Claude) augmented with RAG retrieval on the same domain?

This is not a client deliverable. It is an internal learning project with a secondary benefit: if the fine-tuned model shows competitive results on specific query types, those findings could inform future recommendations to SKUFood regarding cost optimization, offline capability, or hybrid architectures that combine fine-tuning with RAG.

# 2. Research Question

The project is organized around a single, testable hypothesis:

A 7–8B parameter model, fine-tuned on SKUFood’s proprietary content using QLoRA, can produce responses that are at least 70% as accurate and grounded as Claude + RAG when answering domain-specific Canadian CPG questions — while running entirely on local hardware with zero per-query API cost.

Regardless of whether the hypothesis is confirmed or refuted, the project produces valuable outcomes: a documented evaluation methodology for comparing fine-tuned vs. RAG approaches, a reusable fine-tuning pipeline, and concrete data on where fine-tuning adds value versus where retrieval-augmented frontier models are irreplaceable.

# 3. Business Context

## 3.1 The Ask Peter Engagement

AI-First Consulting is delivering a 12-week pilot engagement ($9,500 CAD) to build the Ask Peter AI agent for SKUFood. The production system uses Claude as the language model backbone, with a RAG architecture that retrieves relevant content from SKUFood’s knowledge base to ground every response. The engagement covers content audit, MVP build, and pilot launch with 5–15 early adopters.

The Ask Peter system is designed to sound like Peter Chapman — practical, specific, grounded in decades of Canadian CPG experience. It must handle questions about retailer-specific strategy, category reviews, pricing approaches, trade show preparation, and promotion planning, with responses tailored by product category, retail channel, and stage of business.

## 3.2 Why This Benchmark Matters

The Ask Peter system relies on Claude API calls for every query, which introduces ongoing per-query costs and requires internet connectivity. A fine-tuned local model, if competitive, could offer several strategic advantages:

- Cost reduction: Eliminating per-query API costs for question types where the fine-tuned model performs comparably.

- Offline capability: Enabling the agent to function without internet access — relevant for trade show environments or field use.

- Hybrid architecture: Routing simple or frequently-asked questions to the local model while reserving Claude for complex, multi-step reasoning queries.

- Client insight: Providing SKUFood with concrete data on where a local model can and cannot replace a frontier model, informing long-term product architecture decisions.

Even if the fine-tuned model underperforms across the board, understanding exactly where and why it falls short is valuable research that informs how AI-First approaches fine-tuning recommendations for other clients.

## 3.3 Positioning

This project is internal R&D. SKUFood content is used under the existing engagement relationship and the work does not produce a client deliverable. However, if the results are meaningful, findings may be shared with Peter and Susan as a value-added insight to inform future Ask Peter architecture decisions.

# 4. Content Corpus

SKUFood has provided access to their full content library via Google Drive. The corpus represents years of accumulated CPG expertise and includes the following content types:

| Content Type | Source | Format | Ingestion Approach |
| --- | --- | --- | --- |
| Newsletters | Google Drive (provided by Susan) | Text / HTML / PDF | Direct text extraction and chunking |
| Blog posts | skufood.com website | HTML | Web scraping and text extraction |
| YouTube videos | youtube.com/@skufood | Video (MP4) | Audio extraction, transcription via Whisper or equivalent STT |
| Podcast episodes | Google Drive (raw recordings) | Audio | Transcription via Whisper or equivalent STT |
| Presentations | Google Drive | PowerPoint / PDF | Slide text extraction, speaker notes extraction |
| Webinar recordings | Ecamm recordings (Peter’s Google Drive) | Video | Transcription via Whisper or equivalent STT |

The same corpus is being processed for the production Ask Peter RAG system. Where possible, the fine-tuning pipeline should reuse content already processed during the client engagement to avoid duplicate effort.

## 4.1 Content Processing Priorities

Not all content types carry equal signal for fine-tuning. The following priority order reflects information density and suitability for training data generation:

- Priority 1 — Newsletters and blog posts. Highest density of structured, practical advice. Well-suited for direct conversion into instruction/response training pairs.

- Priority 2 — Podcast and webinar transcripts. Rich in conversational expertise and real-world examples, but transcription quality varies and requires cleanup. Peter’s spoken style contains valuable nuance about how he frames advice.

- Priority 3 — Presentations. Useful for structured frameworks and visual concepts, but often sparse on text. Speaker notes (when present) are more valuable than slide text.

# 5. Project Objectives

## 5.1 Primary Objectives

- Fine-tune a 7–8B parameter model on SKUFood’s proprietary content using Unsloth (QLoRA) and benchmark it directly against the production Ask Peter RAG system (Claude + retrieval) on identical queries.

- Produce a quantitative evaluation comparing both systems across accuracy, grounding, completeness, voice fidelity, and hallucination resistance.

- Identify which query categories (if any) the fine-tuned model handles competitively, and which categories require a frontier model with retrieval.

- Document findings in a format that could inform future architecture recommendations for SKUFood or similar knowledge-agent engagements.

## 5.2 Learning Objectives

- Gain hands-on experience with QLoRA fine-tuning on real-world, multi-format proprietary content (not synthetic or public datasets).

- Develop a repeatable pipeline for converting unstructured business content (newsletters, transcripts, presentations) into fine-tuning training data.

- Build proficiency in multi-layer evaluation methodology: gold standard test sets, RAGAS metrics, and LLM-as-judge scoring.

- Understand the practical boundaries of what a 7–8B model can learn from fine-tuning versus what requires retrieval-augmented generation.

# 6. Scope Definition

## 6.1 In Scope

- Ingestion and processing of SKUFood’s full content library: newsletters, blogs, YouTube transcripts, podcast transcripts, webinar transcripts, and presentations.

- Transcription of audio/video content using Whisper or equivalent speech-to-text.

- Synthetic training data generation: 3,000–5,000 instruction/context/response triples derived from SKUFood content, covering the same question types the Ask Peter system handles.

- Gold standard evaluation test set: 200–300 manually verified Q&A pairs, stratified by question category.

- QLoRA fine-tuning of a 7–8B parameter model (Mistral 7B or Llama 3.1 8B) using Unsloth.

- Three-layer evaluation framework: gold standard test set, RAGAS retrieval metrics, and LLM-as-judge scoring.

- Head-to-head comparison: every evaluation query run through both the fine-tuned model and the Ask Peter RAG system (or a local replica of it), with results compared side-by-side.

- Failure analysis and query-category-level breakdown of where each approach excels or falls short.

- Local development on Apple Silicon M4 Pro.

## 6.2 Out of Scope

- Any changes, modifications, or interference with the production Ask Peter system or the SKUFood client engagement.

- Client-facing deployment of the fine-tuned model.

- Production-grade user interface (CLI and evaluation scripts only).

- Full fine-tuning (only parameter-efficient fine-tuning via QLoRA).

- Cloud deployment of the fine-tuned model (local-only for this phase).

- Multi-language support (English only).

- Content creation or augmentation beyond what exists in SKUFood’s library.

# 7. Evaluation Framework

The evaluation framework is the most critical component of this project. Because the central purpose is a direct comparison between two systems, the evaluation must be rigorous, reproducible, and fair to both approaches.

## 7.1 Evaluation Design: Head-to-Head Protocol

Every question in the evaluation set will be run through both systems under controlled conditions:

- System A — Fine-Tuned Local Model: The query is sent directly to the fine-tuned model running locally via Ollama. The model answers from its learned weights only — no retrieval, no external context.

- System B — Ask Peter RAG (Claude + Retrieval): The query goes through the full RAG pipeline: embed the query, retrieve relevant chunks from the knowledge base, construct a prompt with retrieved context, and send to Claude for generation.

Both responses are evaluated blind by the LLM-as-judge — the judge does not know which response came from which system. This eliminates bias toward the more expensive or more complex approach.

## 7.2 Layer 1: Gold Standard Test Set

A manually curated set of 200–300 question-answer pairs where the correct answer has been verified against SKUFood’s content by a human reviewer. The test set is never included in training data and is stratified across the following question categories:

- Retailer Strategy — questions about approaching specific retailers, understanding buyer expectations, and preparing for category reviews.

- Pricing and Promotion — questions about pricing strategy, trade spend, promotional planning, and margin management.

- Trade Show Preparation — questions about booth setup, buyer engagement, follow-up strategy, and event-specific planning.

- Product Launch and Listing — questions about getting products listed, packaging requirements, category entry strategy, and distribution.

- General CPG Knowledge — questions about industry terminology, retail channel differences, category dynamics, and market trends.

- Unanswerable Queries — questions where SKUFood’s content does not contain the answer, testing whether each system declines gracefully or fabricates a response.

Each test entry records: the question, the verified correct answer, the source content supporting the answer, the question category, and whether the question is answerable from the corpus.

## 7.3 Layer 2: RAGAS Metrics

RAGAS (Retrieval-Augmented Generation Assessment) provides automated scoring across four dimensions. These metrics apply primarily to the RAG system but are adapted for the fine-tuned model comparison:

| Metric | What It Measures | Application to This Project |
| --- | --- | --- |
| Context Precision | Are the retrieved chunks relevant to the question? | Applies to RAG system only. Measures retrieval quality independent of generation. |
| Context Recall | Were all necessary chunks retrieved? | Applies to RAG system only. Identifies retrieval gaps. |
| Faithfulness | Does the answer stick to provided/learned information? | Applies to both systems. For the fine-tuned model, measures whether it stays within learned domain knowledge. |
| Answer Relevance | Does the response actually address the question? | Applies to both systems. Catches off-topic or tangential responses. |

## 7.4 Layer 3: LLM-as-Judge Evaluation

Claude evaluates both systems’ responses blind, scoring each on five dimensions:

| Dimension | Definition | Scale |
| --- | --- | --- |
| Factual Correctness | Does the response contain the same facts as the gold standard answer? | 1–5 |
| Grounding | Does the answer only reference information that exists in SKUFood’s content? | 1–5 |
| Completeness | Did the answer address all relevant points, or did it miss key information? | 1–5 |
| Voice Fidelity | Does the response sound like Peter Chapman — practical, direct, specific to Canadian CPG, not generic? | 1–5 |
| Refusal Accuracy | For unanswerable questions: did the system decline rather than fabricate? | Pass / Fail |

Voice fidelity is unique to this project. The Ask Peter system is specifically designed to reflect Peter’s advisory style. The fine-tuned model’s ability (or inability) to capture that voice is a key finding.

## 7.5 Failure Analysis Protocol

Every incorrect or subpar response from either system is categorized into a failure mode:

- Hallucination — the system asserts facts not present in SKUFood’s content.

- Retrieval Miss (RAG only) — the correct information exists in the corpus but was not retrieved.

- Knowledge Gap (fine-tuned only) — the model did not learn the relevant information during training.

- Misinterpretation — correct information was available but the system drew incorrect conclusions.

- Incomplete Response — the answer is correct but omits important information.

- Voice Drift — the response is factually correct but sounds generic rather than reflecting Peter’s style.

- False Refusal — the system refuses to answer a question that is answerable from the content.

- False Confidence — the system provides a confident answer to an unanswerable question.

The failure distribution by system and by question category is a primary output of this project. It answers the question: not just which system is better, but why, and on what.

# 8. Delivery Phases & Milestones

## Phase 1: Content Ingestion & Processing

Ingest and process SKUFood’s full content library into a clean, structured text corpus suitable for both training data generation and retrieval. Reuse content already processed for the Ask Peter engagement where possible.

| Deliverable | Acceptance Criteria | Duration |
| --- | --- | --- |
| Text extraction pipeline | All newsletters, blogs, and presentations converted to clean text | 1–2 weeks |
| Audio/video transcription | All YouTube, podcast, and webinar content transcribed with acceptable accuracy | Included above |
| Content inventory report | Full catalog of processed content with source, type, word count, and quality assessment | Included above |

## Phase 2: Evaluation Foundation

Build the gold standard test set and evaluation infrastructure before any training begins. Establish baseline measurements for both systems.

| Deliverable | Acceptance Criteria | Duration |
| --- | --- | --- |
| Gold standard test set | 200–300 verified Q&A pairs stratified across all 6 question categories | 1–2 weeks |
| Evaluation pipeline | RAGAS + LLM-as-judge pipelines running, producing structured scores with reasoning | Included above |
| Ask Peter baseline | Full evaluation run against the RAG system, establishing the benchmark scores to beat | Included above |

## Phase 3: Training Data Generation

Convert the processed content corpus into fine-tuning training data. This is the most labour-intensive phase and the one most likely to determine whether the fine-tuned model is competitive.

| Deliverable | Acceptance Criteria | Duration |
| --- | --- | --- |
| Prompt templates | Templates for all 6 question categories with seed examples reflecting Peter’s voice | 2–3 weeks |
| Synthetic Q&A dataset | 3,000–5,000 instruction triples generated, versioned as JSONL | Included above |
| Quality review | Minimum 10% human-reviewed; voice fidelity specifically assessed | Included above |

## Phase 4: Model Fine-Tuning

Fine-tune the base model using Unsloth with the curated training data. Run multiple experiments and evaluate each checkpoint against the Ask Peter baseline.

| Deliverable | Acceptance Criteria | Duration |
| --- | --- | --- |
| Fine-tuned model (LoRA adapter) | Model trains successfully on M4 Pro via Unsloth; adapter weights exported | 1–2 weeks |
| Head-to-head evaluation report | Full comparison: fine-tuned model vs. Ask Peter on all evaluation layers, broken down by question category | Included above |
| Failure analysis | All failures categorized by mode for both systems with distribution analysis | Included above |
| Experiment log | All training runs documented with configs, loss curves, and per-run evaluation deltas | Included above |

## Phase 5: Analysis & Documentation

Synthesize all findings into a research summary that answers the core research question and documents actionable insights for future engagements.

| Deliverable | Acceptance Criteria | Duration |
| --- | --- | --- |
| Research summary report | Answers the core hypothesis with evidence; identifies query categories where fine-tuning is competitive vs. not | 1 week |
| Reusable pipeline documentation | Content ingestion, training data generation, fine-tuning, and evaluation pipelines documented for reuse | Included above |
| Client-shareable findings (optional) | A summary suitable for sharing with Peter and Susan, if results warrant it | Included above |

# 9. Architecture Constraints

| Constraint | Rationale |
| --- | --- |
| Pure Python stack | All components — ingestion, transcription, training, evaluation, and comparison — will be implemented in Python. Eliminates cross-language complexity. |
| Unsloth for fine-tuning | Provides optimized QLoRA training with reduced memory overhead. Designated fine-tuning framework for this project. |
| Local-only training and inference | All fine-tuning and model inference runs on Apple Silicon M4 Pro (48GB unified memory). No cloud GPU required. |
| Model size: 7–8B parameters | Represents a realistic “local model” scenario. Larger models would not be feasible for clients running on commodity hardware. |
| No interference with production system | The Ask Peter client engagement is not affected in any way. Content processing may be reused but the production system is never modified for evaluation purposes. |
| Evaluation before training | The Ask Peter baseline and full evaluation framework must be established before any fine-tuning begins. |
| Blind evaluation | The LLM-as-judge must evaluate both systems’ responses without knowing which system produced which response. |

# 10. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| SKUFood content is too specialized or sparse for a 7B model to meaningfully learn from fine-tuning alone | High | Medium | Start with the highest-density content (newsletters). If the model doesn’t improve after Phase 4, that is itself a valid and publishable finding. |
| Transcription quality from YouTube/podcasts is too low to generate reliable training data | Medium | Medium | Use Whisper large-v3 for best accuracy. Flag and exclude segments with confidence scores below threshold. Prioritize text-native content first. |
| The fine-tuned model sounds generic rather than capturing Peter’s voice | Medium | High | Include voice fidelity as an explicit training data quality criterion. Use Peter’s actual phrasing patterns from transcripts as few-shot examples in training data generation. |
| Ask Peter RAG system isn’t ready in time to serve as the evaluation benchmark | High | Low | Build a local RAG replica using the same content and Claude API for evaluation purposes. This ensures the comparison can proceed on schedule. |
| Training data generation creates pairs that leak into the test set | High | Low | Strict data partition: test set questions are finalized and frozen before any training data generation begins. Automated deduplication checks. |
| LLM-as-judge shows inconsistent or biased scoring | Medium | Medium | Validate judge consistency by scoring the same responses multiple times. Calibrate the judge prompt on known-good and known-bad examples. Use blind evaluation to prevent system bias. |
| M4 Pro memory insufficient for Unsloth training with chosen model | Medium | Low | Start with Mistral 7B. Use 4-bit QLoRA. Reduce batch size and sequence length if needed. Unsloth is specifically optimized for low-memory environments. |

# 11. Success Criteria

The project will be considered successful if the following criteria are met. Note that the fine-tuned model does not need to beat the RAG system — the project succeeds if it produces clear, evidence-based answers about where each approach excels.

Research Question Answered: The head-to-head evaluation produces statistically meaningful results (minimum 200 evaluation queries) with per-category breakdowns that clearly identify where the fine-tuned model is competitive, comparable, or inferior to Claude + RAG.

Evaluation Rigour: All three evaluation layers (gold standard, RAGAS, LLM-as-judge) produce consistent, reproducible results. The blind evaluation protocol is verified as unbiased.

Failure Taxonomy Complete: Every incorrect response from both systems is categorized by failure mode, with a clear distribution analysis that maps failure types to corrective actions.

Voice Fidelity Assessed: The evaluation specifically measures whether the fine-tuned model can capture Peter Chapman’s advisory style, with a per-system average score on the voice fidelity dimension.

Reusable Artifacts: The content ingestion pipeline, training data generation templates, fine-tuning configuration, and evaluation framework are documented and reusable for future client engagements.

Findings Documented: A research summary clearly states the outcome, supported by data, in a format suitable for internal reference or optional sharing with SKUFood.

# 12. Estimated Timeline

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1 | Content Ingestion — text extraction, transcription, content inventory | 1–2 weeks |
| Phase 2 | Evaluation Foundation — gold standard test set, RAGAS + judge pipelines, Ask Peter baseline | 1–2 weeks |
| Phase 3 | Training Data — prompt design, synthetic generation from SKUFood content, quality review | 2–3 weeks |
| Phase 4 | Fine-Tuning — Unsloth QLoRA training, head-to-head evaluation, failure analysis | 1–2 weeks |
| Phase 5 | Analysis — research summary, pipeline documentation, optional client-shareable findings | 1 week |
| Total |  | 6–10 weeks |

Note: This is an internal R&D project run alongside client delivery. Timelines assume part-time allocation. Phase 1 may overlap with the Ask Peter content processing already underway.

# 13. Assumptions & Dependencies

- SKUFood content access via Google Drive remains available throughout the project.

- Content already processed for the Ask Peter engagement can be reused for the fine-tuning pipeline without duplication.

- The Ask Peter RAG system (or a local replica) is available for evaluation by the time Phase 2 completes.

- The development team has access to an Apple Silicon M4 Pro with at least 48GB unified memory.

- Unsloth is compatible with Apple Silicon for QLoRA fine-tuning of the target model. If compatibility issues arise, fallback to HuggingFace PEFT with manual optimization.

- Claude API access is available for both training data generation and LLM-as-judge evaluation.

- This project does not create any IP ownership issues — all deliverables produced during the Ask Peter engagement are owned by SKUFood per the engagement terms. This R&D project produces internal AI-First artifacts only.

- This project is staffed as a part-time internal initiative with no external deadline.

# 14. Document Control

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | April 1, 2026 | Eduard Kakosyan | Initial project brief: fine-tuned local model vs. Ask Peter RAG benchmark study using SKUFood content corpus |